AURA

Music

Product Requirements Document

Version 1.0  ·  March 2026  ·  Confidential

Prepared for: Anti-Gravity Development Team

UI Design Reference: Aura Design System (Broadcast Retro Aesthetic)

# 1. Executive Summary

Aura is a free, zero-cost, ad-free music streaming Android application that uses YouTube as its audio source backend. The app is built for users who are frustrated with Spotify's ad-heavy free tier and want a seamless, premium listening experience without a monthly subscription.

This document defines all product features, prioritised by phase, so that the Anti-Gravity development team can build the application in a structured, iterative manner. The UI design system (Broadcast Retro Aesthetic — warm paper tones, ink typography, FM radio motifs) is provided separately by the design team and is referenced throughout this document.

# 2. What Makes Spotify the World's #1 Music App

Before defining what Aura must build, it is critical to understand why Spotify dominates. With 675 million users and 260 million paid subscribers, Spotify's dominance comes from four interlocked pillars:

## 2.1 Catalogue & Instant Access

- 100 million+ songs and 5 million+ podcasts, available on demand

- Zero friction from search to playback — under 3 seconds

- Cross-device sync — phone, desktop, web, TV, car, smartwatch, gaming consoles

- Offline downloads (Premium) — music without internet

## 2.2 Personalisation Engine (Spotify's Biggest Moat)

- Discover Weekly — a 30-song playlist refreshed every Monday, personalised by listening history

- Release Radar — new releases from followed artists, refreshed every Friday

- Daily Mixes — 6 genre-based mixes generated from the user's taste profile

- Spotify Radio — infinite station generated from any song, artist, or playlist

- AI DJ — an AI voice that introduces curated music blocks like a radio presenter

- Taste Profile — machine learning model tracking every play, skip, save, and search

- Blend — a shared playlist that mixes two users' tastes into one collaborative feed

## 2.3 Playlist & Library Management

- Create unlimited playlists with custom names, covers, and descriptions

- Collaborative playlists — invite others to add tracks

- Playlist folders — organise playlists into nested folders

- Smart Shuffle — shuffles but interleaves recommended songs between your tracks

- Queue management — add to queue, reorder, view upcoming tracks

- Liked Songs — a special auto-playlist of all heart-saved tracks

- Offline Backup — automatically caches recently played songs for dead zones

- Pin playlists, albums, and artists to the top of Your Library

## 2.4 Playback & Audio Quality

- Gapless playback — no silence between tracks

- Crossfade — smooth fade transition between songs (0–12 seconds, adjustable)

- Equalizer — custom bass, treble, and frequency adjustment

- Volume normalisation — consistent volume across all tracks

- Streaming quality tiers — Low / Normal / High / Very High (320 kbps) / HiFi lossless

- Sleep Timer — stop playback after a set time

- Car mode / Android Auto integration

## 2.5 Search & Discovery

- Instant search by song, artist, album, playlist, podcast, genre, mood, or year

- Filter search results by category (Songs, Artists, Albums, Playlists, Podcasts)

- Browse by genre, mood, decade, and activity (workout, focus, sleep, party)

- Charts — Global Top 50, Viral 50, regional charts

- New Releases — curated new music by genre

- Real-time lyrics — synced karaoke-style display

- Behind the Lyrics — song meaning and artist story cards

## 2.6 Social & Sharing

- Follow friends and see what they are listening to (Friend Activity sidebar)

- Share songs, albums, and playlists to WhatsApp, Instagram, X, etc.

- Spotify Codes — scannable QR-style codes for instant sharing

- Jam — shared listening session, friends control the same queue in real-time

- In-app messaging — send songs and playlists to contacts inside Spotify

- Spotify Wrapped — annual personalised stats (top songs, artists, minutes, genres)

## 2.7 What Differentiates Spotify from Competitors

| Feature | Spotify | Apple Music | YouTube Music | Tidal |
| --- | --- | --- | --- | --- |
| Free tier (ad-supported) | Yes | No | Yes (limited) | No |
| Discover Weekly / AI playlists | Best-in-class | Decent | Good | Basic |
| Podcast library | Huge | Good | None | None |
| Social features (Jam, Blend) | Yes | Limited | No | No |
| Crossfade & gapless | Yes | Yes | Limited | Yes |
| Offline (free tier) | No | No | No | No |
| Real-time lyrics | Yes | Yes | Yes | Yes |
| Collaborative playlists | Yes | Limited | No | No |
| Spotify Wrapped | Yes | No | No | No |
| Lossless HiFi audio | Yes (premium) | Yes | No | Yes (flagship) |

# 3. Aura — App Concept & Architecture

## 3.1 Core Concept

Aura is essentially a premium Spotify-like UI shell that uses YouTube as a free, unlimited music library. Because YouTube hosts virtually every song ever released, Aura has a larger effective catalogue than Spotify — at zero cost to the user and zero cost to run.

The key technology behind Aura is the NewPipe Extractor library (open-source, no API key required), which resolves YouTube video URLs into audio-only streams. The Android app plays these streams via ExoPlayer/Media3, presenting a fully featured music player UI without any video or ads.

## 3.2 Technical Architecture

- Platform: Android (Kotlin + Jetpack Compose)

- Audio streaming: YouTube audio via NewPipe Extractor → ExoPlayer / Media3

- Search: YouTube Data API v3 (10,000 free queries/day) + YouTube Search via NewPipe

- Local database: Room (SQLite) — stores playlists, liked songs, history, queue

- No backend server required — the app is entirely self-contained on the device

- No hosting costs, no AWS, no cloud storage

- Distribution: APK sideload (not Play Store due to YouTube ToS grey area)

## 3.3 Legal Position

Note for developers: Aura operates in a legal grey area — it does not violate any law, but it does technically violate YouTube's Terms of Service by bypassing their player. This is the same approach used by open-source apps like ViMusic, InnerTune, and NewPipe, which are distributed as APKs on GitHub. Aura should not be submitted to the Google Play Store. It can be shared freely as an APK.

# 4. Minimum Viable Product (MVP)

The MVP is the smallest version of Aura that the primary user can use daily as a full Spotify replacement. Based on stated usage patterns (open app → go to playlist → hit shuffle → listen), the MVP must nail exactly these three flows before anything else.

## 4.1 MVP User Story

"As a user, I want to open the app, tap my playlist, hit shuffle, and have my music start playing immediately — exactly like Spotify — without ads, without paying, and without needing my laptop."

## 4.2 MVP Feature Set

| Feature | Phase | Priority | Description |
| --- | --- | --- | --- |
| Spotify Playlist Import | MVP | P0 | User pastes a Spotify playlist URL; app fetches all song names and artists via the Spotify API and saves them locally. |
| Search & Play | MVP | P0 | Search any song or artist. Results stream from YouTube as audio-only via NewPipe Extractor. |
| Playlists — View & Play | MVP | P0 | View imported/created playlists. Tap to open and play. |
| Shuffle Mode | MVP | P0 | Randomly reorder playlist queue. Persistent shuffle toggle in player. |
| Repeat (Song / Playlist / Off) | MVP | P0 | Three-state repeat toggle. |
| Play / Pause / Skip / Previous | MVP | P0 | Standard transport controls. Hardware media button support. |
| Background Playback | MVP | P0 | Music continues when app is backgrounded or screen is locked. |
| Lock Screen Controls | MVP | P0 | Media notification with controls on lock screen and notification shade. |
| Create Playlist | MVP | P1 | Create a blank playlist, give it a name, add songs from search. |
| Add Song to Playlist | MVP | P1 | Long-press or tap menu on any song to add to an existing playlist. |
| Liked Songs | MVP | P1 | Heart icon on any song. All liked songs appear in a special Liked Songs playlist. |
| Basic Search | MVP | P1 | Search by song title or artist name. Results listed with play button. |
| Now Playing Screen | MVP | P0 | Full-screen player with album art (YouTube thumbnail), song title, artist, progress bar, controls. |
| Mini Player | MVP | P0 | Persistent mini player bar above the bottom nav when music is playing. |
| Queue View | MVP | P1 | View the current playback queue, reorder or remove tracks. |
| Progress Bar / Seek | MVP | P0 | Tap or drag the progress bar to seek within a track. |
| Home Screen | MVP | P1 | Shows Recently Played and user playlists. Retro Broadcast UI design system. |
| Library Screen | MVP | P1 | Grid/list of all playlists, liked songs, and history. |

## 4.3 Spotify Playlist Import — Detailed Spec

This is the single most important onboarding feature. Without it, users must manually add 150+ songs, which kills adoption instantly.

### How It Works (Step by Step)

- User opens Aura for the first time and taps 'Import from Spotify'.

- User pastes a Spotify playlist URL (e.g. https://open.spotify.com/playlist/37i9dQZF1DXcBWIGoYBM5M).

- App extracts the playlist ID from the URL.

- App calls the Spotify Web API (GET /playlists/{id}/tracks) using a Spotify Client Credentials token (server-to-server, no user login required) to fetch all track names and artist names.

- Each track (song name + artist) is saved to the Room database under a new local playlist.

- When user plays a track, app searches YouTube for '[song name] [artist] official audio' and streams the top result.

- Import progress bar shows how many of the 150 songs have been mapped. Import happens in background — user can start listening immediately.

### Technical Requirements

- Spotify API: Use Client Credentials flow (no OAuth, no user login to Spotify required)

- Spotify App must be registered at developer.spotify.com (Client ID + Secret embedded in app)

- Handle pagination: Spotify returns 100 tracks per request, auto-fetch all pages for playlists > 100 songs

- Rate limit: Spotify API allows ~180 requests/minute — batch requests to stay within limits

- Offline resilience: Save all imported track metadata to Room DB immediately so the playlist is usable offline

- Duplicate detection: If a song already exists in the library, do not add it twice

- Edge cases: Private playlists (show error), deleted songs (skip with note), regional tracks (fall back to alternate YouTube search)

### YouTube Song Matching Algorithm

- Primary search query: '{song_title} {artist_name} official audio'

- Fallback 1: '{song_title} {artist_name}'

- Fallback 2: '{song_title} {artist_name} lyrics'

- Filter out: results that are live performances, covers, or remixes (unless no other match exists)

- Cache match: once a Spotify track is matched to a YouTube video ID, store the mapping in Room DB permanently

# 5. Version 2 Features

Once the MVP is stable and the user is using it daily, these features elevate Aura from a basic player to a proper Spotify competitor.

| Feature | Phase | Priority | Description |
| --- | --- | --- | --- |
| Offline / Download | V2 | P0 | Download YouTube audio stream to device storage for offline playback. No internet required once downloaded. |
| Discover Weekly (AI) | V2 | P0 | Weekly personalised playlist generated from listening history + YouTube Music trending data. |
| Smart Shuffle | V2 | P1 | Shuffle mode that interleaves similar recommended tracks between playlist songs. |
| Crossfade | V2 | P1 | Smooth audio fade between tracks. Adjustable 0–10 seconds. |
| Gapless Playback | V2 | P1 | Zero-gap transition between tracks (pre-buffer next track). |
| Equaliser | V2 | P1 | 5-band or 10-band EQ with presets (Bass Boost, Treble, Flat, etc.). |
| Sleep Timer | V2 | P2 | Stop playback after X minutes or at end of current song. |
| Lyrics (real-time) | V2 | P1 | Fetch lyrics via LRCLib (free, open API) and display synced karaoke-style. |
| Playlist Folders | V2 | P2 | Nest playlists inside folders for organisation. |
| Sort & Filter Playlists | V2 | P1 | Sort by recently added, alphabetical, artist, duration. |
| History / Recently Played | V2 | P1 | Track and display all previously played songs. |
| Artist Page | V2 | P2 | View all songs and albums by an artist (sourced from YouTube). |
| Album View | V2 | P2 | Play a full album in order. |
| Volume Normalisation | V2 | P2 | Auto-level volume across tracks to prevent jarring jumps. |
| Collaborative Playlist | V2 | P3 | Invite another Aura user to add songs to a shared playlist via shared link. |
| Playlist Import (Apple Music) | V2 | P3 | Import from Apple Music playlist URL using Apple MusicKit API. |
| Android Auto Integration | V2 | P2 | Full Android Auto support for car playback. |
| Wearable / WearOS | V2 | P3 | Companion app for WearOS smartwatches. |

# 6. Advanced Features (V3 & Beyond)

These are the features that would make Aura genuinely surpass Spotify in innovation. Build these only after V2 is solid.

| Feature | Phase | Priority | Description |
| --- | --- | --- | --- |
| AI DJ Mode | V3 | P1 | AI voice that introduces song blocks, explains choices, and transitions between genre moods — like a late-night radio DJ. |
| AI Playlist Generator | V3 | P1 | User types a text prompt (e.g. 'rainy evening jazz') and AI generates a 20-song playlist from YouTube. |
| Mood Detection | V3 | P2 | Detect time of day, weather (via API), or manual mood input to auto-suggest a playlist style. |
| Spotify Wrapped (Aura Wrapped) | V3 | P2 | Annual listening stats: top songs, artists, genres, total minutes, listening streaks. |
| Spotify Blend (Aura Blend) | V3 | P3 | Two users' listening histories merged into one shared playlist. |
| Social Feed | V3 | P3 | See what songs friends are playing in real-time (opt-in privacy setting). |
| Podcast Support | V3 | P3 | Source podcasts from YouTube or a free RSS podcast directory. |
| Jam / Group Session | V3 | P3 | Shared playback session — all participants hear the same song in sync. |
| Canvas / Visual Player | V3 | P2 | Short looping video background behind album art while song plays (sourced from YouTube clip). |
| HiFi Audio Mode | V3 | P2 | If user has a high-bandwidth connection, prefer highest-quality YouTube audio stream (128kbps→256kbps). |
| Aura Connect | V3 | P3 | Control Aura playback from another device on the same Wi-Fi (like Spotify Connect). |
| Local File Playback | V3 | P2 | Also scan device storage and play local MP3/FLAC files alongside YouTube-streamed tracks. |
| Stats Dashboard | V3 | P2 | Real-time listening stats: plays today, total hours, favourite genres this week. |
| Song Radio | V3 | P2 | Generate an infinite similar-songs station from any track using YouTube recommendations. |
| Private Session | V3 | P3 | Toggle that pauses all listening history tracking temporarily. |

# 7. Screen Inventory

All screens must implement the Broadcast Retro design system (warm paper/cream tones in light mode, near-black charcoal in dark mode, one vermillion red accent, Playfair Display italic + Tenor Sans + DM Mono typography, FM radio motifs, film grain overlay).

## 7.1 MVP Screens

| Screen | Purpose | Key Components |
| --- | --- | --- |
| Home | Primary landing screen. Retro broadcast homepage. | Wordmark, ON AIR clock, Marquee ticker, Featured track hero, Tracklist/Recent plays, Frequency ruler, Bottom nav |
| Search | Find any song, artist, or album. | Search input, Filter chips (Songs/Artists/Albums), Results list, Recent searches |
| Library | All user playlists, liked songs, history. | Playlist grid, Liked Songs shortcut, Import from Spotify button, Sort/filter |
| Playlist Detail | Contents of a single playlist. | Playlist header, Track list, Shuffle button, Play all, Add songs button, Edit/delete options |
| Now Playing | Full-screen music player. | Album art / YouTube thumbnail, Title, Artist, Progress bar, Seek, Play/Pause/Skip/Prev, Shuffle, Repeat, Like, Add to playlist, Queue |
| Import Screen | Import Spotify playlist by URL. | URL paste field, Import button, Progress bar, Success state, Error handling |
| Onboarding | First-time user setup. | Welcome screen, Import CTA, Permissions request (storage, notifications) |

# 8. Recommended Tech Stack

| Layer | Technology | Reason |
| --- | --- | --- |
| Language | Kotlin | Modern Android standard. Full Jetpack support. |
| UI Framework | Jetpack Compose | Declarative UI matching the design system. Smooth animations. |
| Audio Engine | ExoPlayer / Media3 | Industry standard. Used by YouTube itself. Handles streaming, gapless, background. |
| YouTube Extraction | NewPipe Extractor | Open-source. No API key for audio stream URL resolution. Used by ViMusic. |
| YouTube Search | YouTube Data API v3 | 10,000 free search queries/day. More than enough. |
| Spotify Import | Spotify Web API | Client Credentials flow — no user login to Spotify needed. Free. |
| Local Database | Room (SQLite) | Playlists, liked songs, history, YouTube URL cache. |
| Dependency Injection | Hilt | Standard Android DI. Clean architecture. |
| Networking | Retrofit + OkHttp | REST API calls to Spotify and YouTube APIs. |
| Image Loading | Coil | Async album art / YouTube thumbnail loading. |
| Lyrics | LRCLib API | Free, open lyrics API with synced LRC format support. |
| Navigation | Jetpack Navigation Compose | Type-safe screen routing. |

# 9. Build Phases & Milestones

## Phase 1 — MVP (Target: 6–8 weeks)

- Week 1–2: Project setup, Jetpack Compose scaffold, ExoPlayer integration, basic audio stream playback from hardcoded YouTube URL

- Week 3: NewPipe Extractor integration, YouTube search → audio stream → play flow

- Week 4: Room database, playlist creation, liked songs, queue management

- Week 5: Spotify playlist import flow (API + YouTube mapping + Room storage)

- Week 6: All screens built with Broadcast Retro design system (Home, Search, Library, Player, Playlist Detail)

- Week 7: Background playback, lock screen controls, media notification

- Week 8: QA, edge cases, APK build and sideload testing on real device

## Phase 2 — V2 (Target: 8–10 weeks post-MVP)

- Offline download, crossfade, gapless, equaliser, lyrics, sleep timer

- Smart shuffle, sort/filter, artist/album pages

- Android Auto, volume normalisation, history

## Phase 3 — V3 (Target: 12+ weeks post-V2)

- AI DJ, AI playlist generator, mood detection

- Aura Wrapped, social feed, Jam sessions

- HiFi audio, Aura Connect, podcast support

# 10. Design System Reference

All UI implementation must follow the Broadcast Retro design language. The reference design files (React JSX prototype) are provided separately. Key specifications:

Light Mode Background:  #EDE7DB — warm cream / parchment

Dark Mode Background:  #0D0B08 — near-black charcoal

Primary Accent:  #C4371B — single vermillion red. Used only for: ON AIR dot, active track indicator, featured section marker, nav active state, HOT badge, progress arc.

Font 1 — Display:  Playfair Display Italic — wordmark, song titles, hero titles, ghost watermarks

Font 2 — Labels:  Tenor Sans — all uppercase labels, navigation, artist names, section headers

Font 3 — Numeric:  DM Mono Light — clock, BPM, duration, frequency labels, search input

Key Motifs:  FM frequency ruler with needle, spinning vinyl disc, scrolling marquee ticker, ON AIR blinking pill, film grain scanline overlay, ghost track number watermark

Phone Frame:  iPhone 16 Pro titanium CSS frame — side buttons, Dynamic Island, dual-radius bezel

## 10.1 Dark Mode

Dark mode is a first-class citizen, not an afterthought. Every colour in light mode has a matching dark-mode variable. The toggle is a physical pill switch (☀/☽) in the header. All transitions are 0.6s ease. The red accent glows with box-shadow in dark mode. The grain overlay uses screen blend mode in dark (vs multiply in light).

# 11. Non-Functional Requirements

## Performance

- App cold start to audio playing: under 4 seconds

- Search results returned: under 2 seconds

- Playlist of 150 songs imported from Spotify: under 30 seconds

- UI frame rate: 60fps minimum, 120fps on supported devices

## Reliability

- If a YouTube stream fails mid-song, automatically retry with next-best search result

- Cached YouTube video ID used for repeat plays (no repeated API calls)

- App should not crash on network loss — graceful offline state

## Security & Privacy

- No user data sent to any external server — everything stored locally on device

- Spotify API credentials stored using Android Keystore, not hardcoded in APK

- No analytics, no tracking, no ads

## Accessibility

- Content descriptions on all interactive elements

- Minimum touch target 48x48dp

- Text scaling support up to 200%

- High contrast mode compatible

# 12. Open Questions for Dev Team

- Q1: Should the Spotify Client ID/Secret be embedded in the APK or fetched from a lightweight config endpoint? (Embedded is simpler but rotatable credentials require an update push.)

- Q2: NewPipe Extractor occasionally breaks when YouTube changes its internal API. What is the maintenance/update strategy?

- Q3: For the AI features in V3 (AI DJ, AI playlist), which LLM API will be used — Claude API, OpenAI, or on-device Gemini Nano?

- Q4: Will there be user accounts, or is the app fully local-only? (Accounts enable cross-device sync but require a backend.)

- Q5: What is the APK distribution strategy — GitHub Releases, a direct download page, or a custom F-Droid repository?

# 13. Summary — What to Build First

The single highest-leverage MVP feature is: Spotify Playlist Import + Shuffle Play. If a user can paste their Spotify playlist URL, wait 20 seconds, and then hit Shuffle Play — the app has delivered its core value proposition on day one.

Everything else is incremental. Build in this order:

- YouTube audio stream playback working (ExoPlayer + NewPipe)

- Spotify playlist import (paste URL → fetch tracks → Room DB)

- Playlist view + Shuffle play (the daily-use flow)

- Background playback + lock screen controls

- Full UI with Broadcast Retro design system applied to all screens

- Search, liked songs, queue, now playing screen

- APK build, test on physical device, ship

— End of Document —

AURA Music · PRD v1.0 · March 2026